Construction Phase Report / Bouwfase Rapport MyLibrary
Tjitze de Boer

First steps frontend
When I got the idea for this aplication I was reading up on Bootstrap and its uses for colapsable navigation. This gave me the idea for how I wanted the site to look and I used this to make the navigatin bar and the forms.

Front page, Info page, and two forms for register and login

Backend registration login logout php mail password reset

Merging the pwr reset backend that I made and tested loose from the front end was a bit of a pain because I used bad hard to distinguish file names.

When the password reset with a token worked I was left with a token entry in the reset table , so after the password reset I included a bit that removed that token entry

I realised that if a book entry didn’t also have the owners name in the entry you couldn’t search the books you owned you would search through all the books regardless.
So I altered the database design to include the owners name.
For including the owners name I did not need another field in the include form I could use the session variable that was already required to reach the include page.

I thought I rememberd a image specific form input, which wasn’t.
So I also had to make sure that the uploaded file was an image, not too big, and the right size.
I initially wanted to use the same array to hold the image errors as I used for other form validation parts but eventually decided to use a different array for this.

Form validation with javascript and php for the insertion of a book into the database and the upload of a picture.

Because the search page could retrieve a large amount of results I’ve decided to add pagination. So that the results may be spread over multiple pages where one can go back and forth through.

To make sure that two images with the same name didn’t overwire one another I made it so that upon registration a new folder is made with the same name as the username. And that all images uploaded by that user are put in that folder.

I’ve made each title of the pagination result a link that sends an id value through GET to another page which uses that value to retrieve the book entry with that id.

For the page where all the information about that book is shown and, if there is one, a picture can be seen and the entry can be edited, I had to change the check that checks if one is logged in. Because else one would be able to see and edit the entries of other people. I made it so that the check also looks if the logged in user and the owner are the same and if not redirect them to the index page.

For the entry edit function I had to choose between only requiring inputs for the parts of the edit one wants to change or new inputs for all the same fields as the origional insert function. I picked the latter, if I want this to be different later it would be easier to change.

With the sql statment for the editing of an entry I had the problem that not every input field, like series, was required. A different combination of inputs for each filled in input would be annoying.
So I made different sqls statments for each input and updated each dependent on if that input was given.

Made a delete button with an “Are you sure’ alert, if so the entry on that page is deleted and the page redirects to index.