Plan of action
Start of action: Feb 1
Tjitze de Boer

The order in which I plan to put it all together.

One
The index and info pages and a colapsable navigation bar.
Expected date: February 2

Two
Create the database and table for all the the user information and the register page and the login page.
Expected date: February 9

Four
The password reset request page, database table for the token, sending an email with a token, and password reset page.
Expected date: February 16

Five
The database table for book entries and a folder for uploaded images.
An insert page for adding books to the database.
Expected date: February 23

Six
A search page and a search results page with pagination where each result is a link.
Expected date: March 2

Seven
A book details page with all the information on it in the database and if so an image.
A button that toggles the showing of an edit form and a delete button.
Expected date: March 9